## Slide 1
NEXUSGEAR
PRESENTATION 01
Team, Setup
& Planning
E-Commerce Project
A curated home for high-performance gaming peripherals and ergonomic desk setups.
Popa-Ion Andrei
Frontend Lead &
Customer Experience
Șerban Alexandru-
Cristian-George
Backend Lead &
System Integrations
Popa-Ion Andrei: UI, client flows and responsive design
Șerban Alexandru-Cristian-George: architecture, database, Stripe and security
ACADEMIC YEAR 2026–2027 • P1 / WEEK 3
THE NICHE
Build a better
desk experience.
30 seeded products / 4 categories
GitHub • custom stack • sandbox payments

## Slide 2
Context & store niche
Curated gear for people who spend serious time at their desk.
01 / CONTEXT
NexusGear
A focused store, not a generic mega-marketplace.
TARGET CUSTOMER
Gamers
Precision & performance
Programmers
Comfort for long sessions
Remote workers
A healthier desk setup
CATALOG SCOPE
30
products across 4 categories
SEED SCRIPT
Mechanical keyboards
60%, 75% & TKL layouts; hot-swappable switches
8
Gaming mice
Ultralight wired/wireless; high-DPI optical sensors
8
Deskmats & mousepads
Extended XL/XXL cloth and hybrid glide pads
8
Ergonomic gaming chairs
Lumbar support, 4D armrests, breathable fabric
6
Every seeded item will include an image, price and stock level.

## Slide 3
Competitor analysis
Three real stores in the same niche: borrow proven patterns, differentiate on simplicity and breadth.
02 / MARKET
PC Garage
ROMANIA
ADOPT
Technical detail & attribute filters: switch type, DPI and connection mode.
DO DIFFERENTLY
A calm, uncluttered UI without aggressive promo banners; a more intuitive checkout.
QwertyKey
ROMANIA
ADOPT
Clean product showcases and transparent stock-availability indicators.
DO DIFFERENTLY
A complete desk setup in one order: keyboards, mice, pads and chairs.
Secretlab
INTERNATIONAL
ADOPT
Clear ergonomic explanations and material-quality breakdowns on product pages.
DO DIFFERENTLY
A custom-built admin backend for agile fulfilment and instant stock tracking.
Positioning: technical confidence + ergonomic context + a quieter, easier buying journey.

## Slide 4
Technology stack & rationale
A deliberately simple, custom-built stack that supports the mandatory A1–A12 requirements.
03 / STACK
FRONTEND
Bootstrap 5 + Bootstrap Icons
Mobile-first responsive layout with accessible, reusable components and no separate client-framework build complexity.
A11
BACKEND
ASP.NET Core (.NET 10)
A strongly typed, high-throughput web backend with server-side validation, antiforgery protection and authentication support.
A4 · A10
DATABASE
SQLite + Entity Framework Core
A lightweight relational store with migrations and straightforward local setup, well suited to deterministic seed data.
A1
PAYMENTS
Stripe — Test Mode
Enables safe sandbox card testing, with order status changed to Paid only after a verified server-side webhook.
A6
A4 implementation note
The spec explicitly requires bcrypt or Argon2 password storage; configure Identity to meet that criterion.

## Slide 5
High-level architecture & repository setup
Monolithic ASP.NET Core application, layered for clear ownership and easy local execution.
04 / ARCHITECTURE
REQUEST / DATA FLOW
Bootstrap UI
Customer / Admin
Controllers
HTTP + validation
Service layer
Business rules
EF Core
Models + queries
SQLite database
Migrations + seed script
Stripe test mode
Checkout + verified webhook
CUSTOM ADMIN PORTAL
SERVICE-LED BUSINESS LOGIC
RELATIONAL DATA
One deployable application; clear internal layers instead of a separate client API stack.
GitHub workflow
Protect main; build in feature branches.
Examples: feature/cart, feature/auth.
Review pull requests; tag milestone releases.
Local execution
README-guided start in ≤5 commands; use dotnet run.
Secrets & environment
Keep keys in local .env / appsettings.Development.json; commit only a sanitized .env.example.
CHECKOUT SESSION
WEBHOOK

## Slide 6
Responsibility matrix: A1–A12
Every mandatory requirement has one named primary owner; A12 is shared by both team members.
05 / OWNERSHIP
A1
Product catalog
Paginated listing (≤24/page), category views, product details and seed data.
Popa-Ion Andrei
A2
Basic search
Case-insensitive product-title search with a clear empty state.
Popa-Ion Andrei
A3
Shopping cart
Server-calculated totals, stock-boundary checks and cart persistence.
Șerban Alexandru-
Cristian-George
A4
User accounts
Registration/login, saved address and spec-compliant password hashing.
Șerban Alexandru-
Cristian-George
A5
Checkout flow
Address, 2 shipping methods, order review and confirmation.
Popa-Ion Andrei
A6
Sandbox payment
Stripe test session; verified webhook is the source of Paid status.
Șerban Alexandru-
Cristian-George
A7
Stock management
Concurrency-safe deduction on paid webhook; restock on cancellation.
Șerban Alexandru-
Cristian-George
A8
Order history
Customer dashboard with past orders, line items and statuses.
Popa-Ion Andrei
A9
Admin panel
Custom product/category CRUD, image upload and order transitions.
Șerban Alexandru-
Cristian-George
A10
Basic security
Server validation, CSRF, EF Core parameterization and admin guards.
Șerban Alexandru-
Cristian-George
A11
Responsive design
Every customer-facing page usable down to a 360 px viewport.
Popa-Ion Andrei
A12
Automated tests
At least 10 xUnit tests for cart totals, stock logic and webhooks.
BOTH

## Slide 7
Roadmap: Weeks 4–7 — foundation & core browsing
Build project structure, seed data, catalog, authentication and search before checkout and payment work.
06 / ROADMAP
WEEK 4
SETUP
Create ASP.NET Core structure.
Assigned: Șerban Alexandru-Cristian-George
DATA
SQLite migrations + seed script for 30 products / 4 categories.
Assigned: Șerban Alexandru-Cristian-George
UI
Build shared Bootstrap layout and navigation.
Assigned: Popa-Ion Andrei
WEEK 5
A1
Implement catalog, pagination and category views.
Assigned: Popa-Ion Andrei
A4
Implement registration, login/logout and password hashing.
Assigned: Șerban Alexandru-Cristian-George
WEEK 6
DATA MODEL
Define product, cart, order and payment entities.
Assigned: Șerban Alexandru-Cristian-George
A2
Implement case-insensitive product search.
Assigned: Popa-Ion Andrei
WEEK 7
INTEGRATE
Connect the catalog to seeded SQLite data.
Assigned: Șerban Alexandru-Cristian-George
VALIDATE
Check category pages, empty-search feedback and login.
Assigned: Popa-Ion Andrei
CHECKPOINT
Review Weeks 4–7 progress and confirm the next build tasks.
Assigned: Popa-Ion Andrei
Week 7 checkpoint • Seeded catalog • Category navigation • Search empty state • Login flow

## Slide 8
Roadmap: Stage 3 — build, test & deliver
Weeks 8–12 • Milestone P3: final functional delivery and live demonstration.
07 / ROADMAP
WEEK 8
A3
Server-side cart + stock validation.
Assigned: Șerban Alexandru-Cristian-George
A5
Checkout wizard + delivery options + order summary.
Assigned: Popa-Ion Andrei
WEEK 9
A6
Stripe Checkout + webhook confirmation.
Assigned: Șerban Alexandru-Cristian-George
A7
Concurrency-safe inventory deduction + rollback.
Assigned: Șerban Alexandru-Cristian-George
WEEK 10
A9
Custom admin CRUD + order management.
Assigned: Șerban Alexandru-Cristian-George
A8
Customer order history page.
Assigned: Popa-Ion Andrei
WEEK 11
A12
Automate ≥10 tests; run with dotnet test.
Assigned: Popa-Ion Andrei & Șerban Alexandru-Cristian-George
A10 / A11
Security checks + 360 px viewport audit.
Assigned: Popa-Ion Andrei & Șerban Alexandru-Cristian-George
WEEK 12
DOCS
Finalize README and test instructions.
Assigned: Popa-Ion Andrei
BACKUP
Record a backup demo.
Assigned: Șerban Alexandru-Cristian-George
RELEASE
Tag P3 and submit final deliverables.
Assigned: Șerban Alexandru-Cristian-George
P3 demo path: register → search → cart → test payment → webhook confirmation → stock decrease → admin order update.

## Slide 9
Risk management & mitigations
Three delivery risks with practical controls built into the implementation plan.
08 / RISKS
01
Inventory race conditions
A7 · STOCK MANAGEMENT
IMPACT
Two customers could try to buy the final unit at the same time, causing negative stock.
MITIGATION
Use atomic database transactions and EF Core concurrency controls when processing the confirmed payment webhook.
02
Stripe webhook delivery fails locally
A6 · SANDBOX PAYMENT
IMPACT
Orders may remain Unpaid if Stripe cannot reach the local development machine.
MITIGATION
Use the official Stripe CLI from Week 8 to forward events to the local webhook endpoint.
stripe listen --forward-to localhost:5000/api/webhook
03
Scope creep delays testing
A12 · AUTOMATED TESTS
IMPACT
The required 10 tests may be incomplete or fail during the live assessment.
MITIGATION
Write xUnit tests alongside the cart and order-processing services instead of postponing testing until Week 11.
Risk ownership is shared across delivery: build observability and tests while the relevant feature is being implemented.

## Slide 10
Deliverables checklist & next steps
A submission-ready repository with a clear path from foundation work to final delivery.
09 / CLOSE
P1 READINESS CHECKLIST
GitHub repository created; teaching staff added as collaborators.
Initial README committed with setup, run and environment instructions.
A sanitized .env.example is tracked; secrets and Stripe test keys stay local.
Each student commits their own work so contribution is visible in history.
P1 commit tagged and slides/repository link submitted at least 24 hours before defense.
README declares any AI tools used, as required by the course specification.
Next: implementation
Core features & integrations
Build out the catalog and secure account flows.
Add the cart, checkout, sandbox payment and stock controls.
Complete administration, order history, tests and responsive checks.
QUESTIONS & FEEDBACK
NexusGear • P1